READINESS CHECKLIST

UAE E-Invoice Readiness
for SAP Finance Teams

Find the gaps before ASP onboarding, PINT-AE mapping and UAT testing expose them.

Use this risk filter to identify decisions, dependencies and open questions before implementation becomes expensive, rushed and messy.

| 01 | Legal / scope readiness | ☐ |
| --- | --- | --- |
| 02 | Business scenario readiness | ☐ |
| 03 | SAP document type readiness | ☐ |
| 04 | Master data readiness | ☐ |
| 05 | Tax and invoice content readiness | ☐ |
| 06 | ASP integration readiness | ☐ |
| 07 | UAT / go-live readiness | ☐ |

RISK FILTER Complete the checklist with the people who own your invoice processes. Score one point for every completed check. Use the final readiness score to decide where deeper validation is needed.

BEFORE YOU START

Use this as an upstream risk filter

This is a preparation tool, not legal advice or a substitute for the UAE Ministry of Finance guidance.

GUIDE / 01

What is confirmed

An eInvoice is structured invoice data issued, exchanged and reported electronically. PDFs, Word files, images, scans and emails are not eInvoices.

The UAE model uses Accredited Service Providers (ASPs), the OpenPeppol standard and the PINT AE invoice data format.

The official scope covers business-to-business (B2B) and business-to-government (B2G) transactions, subject to stated exclusions. B2C is not currently subject to the system.

The pilot begins on 1 July 2026. Mandatory implementation is phased. For persons with annual revenue equal to or above AED 50 million, the ASP appointment deadline was extended to 30 October 2026 and implementation remains 1 January 2027.

KEEP CHECKING THE OFFICIAL PORTAL The programme is evolving. Reconfirm your deadlines, scope and required fields against the Ministry of Finance portal before making compliance decisions.

How to use the checklist

| 01 | Bring the right people together | Include finance, tax, SAP, integration and business process owners. |
| --- | --- | --- |
| 02 | Score each section | Mark one point for every check your team can answer with evidence. |
| 03 | Create a readiness backlog | Use the score and open questions to prioritise work before ASP onboarding, mapping and UAT. |

SECTION 01

Legal / scope readiness

Confirm the perimeter before technical assumptions harden.

01 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | List UAE entities and branches that issue or receive invoices. | Entity register, tax registrations and branch structure | ________ | ☐ |
| 02 | Confirm the annual revenue band and applicable deadline. | Revenue evidence and implementation date | ________ | ☐ |
| 03 | Map B2B and B2G flows separately from B2C flows. | Customer types, sales channels and public-sector flows | ________ | ☐ |
| 04 | Identify exclusions and cases that need tax interpretation. | Question, owner and decision date | ________ | ☐ |
| 05 | Confirm cross-border and non-resident transaction assumptions. | Import, export and overseas customer/vendor flows | ________ | ☐ |
| 06 | Identify the legal entity that will contract with the ASP. | Commercial owner and onboarding route | ________ | ☐ |
| 07 | Assign a tax owner for final scope validation. | Named owner and sign-off path | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 02

Business scenario readiness

Expose the scenarios that a generic vendor template may miss.

02 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | Map export and free-zone invoice scenarios. | Flow, entity, tax treatment and business owner | ________ | ☐ |
| 02 | Map intercompany and related-party billing. | Company codes, document flow and exceptions | ________ | ☐ |
| 03 | Review self-billing and third-party billing arrangements. | Commercial agreement and SAP treatment | ________ | ☐ |
| 04 | Review deemed supplies and adjustment scenarios. | Trigger, tax treatment and document flow | ________ | ☐ |
| 05 | Identify e-commerce, marketplace and high-volume billing flows. | Source system, channel and reconciliation needs | ________ | ☐ |
| 06 | Review credit note, cancellation and correction processes. | Original-reference and approval requirements | ________ | ☐ |
| 07 | Create a prioritised scenario list for validation and testing. | Owner, frequency, risk and test priority | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 03

SAP document type readiness

Understand which SAP documents drive each scenario.

03 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | List SAP systems, versions and company codes in scope. | ECC, S/4HANA, regional instances and legacy tools | ________ | ☐ |
| 02 | Map SD billing types to business scenarios. | Standard, export, credit, debit and special billing types | ________ | ☐ |
| 03 | Map FI invoice and credit-note document types. | Manual postings, recurring flows and adjustments | ________ | ☐ |
| 04 | Identify non-SAP billing systems and enrichment points. | External billing, middleware, tax engines and bolt-ons | ________ | ☐ |
| 05 | Confirm how original invoice references are stored. | Credits, cancellations, corrections and rebilling | ________ | ☐ |
| 06 | Identify document flows that bypass standard controls. | Manual, spreadsheet or offline processes | ________ | ☐ |
| 07 | Assign owners for document-type mapping decisions. | SAP FI, SD and business-process owners | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 04

Master data readiness

Find data ownership issues before mapping begins.

04 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | Locate seller and buyer legal-name sources. | Customer, vendor and company master data | ________ | ☐ |
| 02 | Review tax registration and identifier completeness. | TRN, legal identifiers and validation process | ________ | ☐ |
| 03 | Review address and country data quality. | Mandatory components, formats and missing values | ________ | ☐ |
| 04 | Confirm unit-of-measure and product-description quality. | Line-item consistency and free-text risks | ________ | ☐ |
| 05 | Identify partner-function and ship-to/bill-to dependencies. | Customer hierarchy and scenario impact | ________ | ☐ |
| 06 | Identify required fields held outside SAP. | Source, integration method and owning team | ________ | ☐ |
| 07 | Assign remediation owners for priority master-data gaps. | Backlog item and target date | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 05

Tax and invoice content readiness

Check whether invoice content can support PINT-AE mapping.

05 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | Review tax codes, rates and category mapping. | Code inventory, business use and edge cases | ________ | ☐ |
| 02 | Review exemption, zero-rate and out-of-scope reason data. | Structured value, reason text and owner | ________ | ☐ |
| 03 | Check item-level quantities, prices, discounts and charges. | Completeness and calculation source | ________ | ☐ |
| 04 | Confirm currency, exchange-rate and payment information. | Source system and consistency | ________ | ☐ |
| 05 | Identify mandatory fields not captured today. | Gap list against current MoF and PINT-AE guidance | ________ | ☐ |
| 06 | Review rounding, totals and reconciliation controls. | Expected calculation and exception process | ________ | ☐ |
| 07 | Assign owners to validate tax and invoice-content mapping. | Tax, finance and SAP sign-off route | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 06

ASP integration readiness

Clarify what the provider needs from SAP and what SAP needs back.

06 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | Confirm the ASP evaluation and contracting owner. | Selection criteria, shortlist and deadline | ________ | ☐ |
| 02 | Document the target SAP-to-ASP architecture. | Middleware, API, file, connector and security path | ________ | ☐ |
| 03 | List outbound data and format responsibilities. | Extraction, mapping, enrichment and validation owner | ________ | ☐ |
| 04 | List inbound status and error messages needed by SAP. | Acceptance, rejection, retry and support process | ________ | ☐ |
| 05 | Define reconciliation and monitoring requirements. | Operational dashboard, audit trail and owners | ________ | ☐ |
| 06 | Review archive and evidence-retention needs. | Storage, access and audit requirements | ________ | ☐ |
| 07 | Prepare upstream questions for the ASP team. | Open assumptions, samples and technical workshop agenda | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

SECTION 07

UAT / go-live readiness

Build a testing path around real business risk.

07 / 07

|  | REVIEW POINT | EVIDENCE / OPEN QUESTION | OWNER | DONE |
| --- | --- | --- | --- | --- |
| 01 | Create a risk-based UAT scenario inventory. | Include high-volume, complex and exception flows | ________ | ☐ |
| 02 | Select representative SAP test documents and master data. | Company codes, customers, items and tax cases | ________ | ☐ |
| 03 | Define expected results for ASP validation and status messages. | Pass, reject, retry and correction outcomes | ________ | ☐ |
| 04 | Include credit notes, cancellations and error handling. | Negative tests and recovery process | ________ | ☐ |
| 05 | Assign business, tax and SAP test owners. | Execution, evidence, sign-off and escalation | ________ | ☐ |
| 06 | Plan cutover, monitoring and hypercare. | Go-live checks, dashboard and support route | ________ | ☐ |
| 07 | Schedule a readiness checkpoint before detailed planning. | Score, open risks, owners and next decisions | ________ | ☐ |

OPEN QUESTIONS TO CARRY FORWARD

1.

2.

3.

READINESS SCORE

Calculate your readiness score

Score one point for every completed check. There are 49 checks across seven sections.

RISK FILTER

Section scorecard

| SECTION | MAX | YOUR SCORE | GAP OWNER |
| --- | --- | --- | --- |
| Legal / scope readiness | 7 | ____ | __________ |
| Business scenario readiness | 7 | ____ | __________ |
| SAP document type readiness | 7 | ____ | __________ |
| Master data readiness | 7 | ____ | __________ |
| Tax and invoice content readiness | 7 | ____ | __________ |
| ASP integration readiness | 7 | ____ | __________ |
| UAT / go-live readiness | 7 | ____ | __________ |
| TOTAL SCORE | 49 | ____ | Percentage: ______ % |

Calculate: your total score divided by 49, multiplied by 100.

What your score means

| SCORE | MEANING |
| --- | --- |
| 0-30% | Not ready; scope unclear |
| 31-60% | Partially ready; major gaps likely |
| 61-80% | Good baseline; need scenario validation |
| 81-100% | Ready for detailed implementation planning |
| USE THE SCORE AS A CONVERSATION STARTER A low score is not a failure. It is a signal to validate scope, scenarios and data ownership before detailed implementation planning. Use the backlog page to turn the gaps into actions. |  |

ACTION PLAN

Turn open points into a readiness backlog

Use this page after the review. Keep the first backlog short enough to own and act on.

BACKLOG

| ACTION / DECISION | OWNER | TARGET DATE | DEPENDENCY | STATUS |
| --- | --- | --- | --- | --- |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |
|  |  |  |  | OPEN |

SUGGESTED NEXT MEETING Review the backlog with your sponsor, tax lead, finance process owners and SAP lead. Confirm priorities, dependencies and the people needed for detailed planning.

Official references

UAE Ministry of Finance eInvoicing portal
https://mof.gov.ae/einvoicing/

UAE Electronic Invoicing Guidelines, version 1.0, 23 February 2026
https://mof.gov.ae/wp-content/uploads/2026/02/UAE-Electronic-Invoicing-Guidelines_V-1.0-23Feb2026.pdf

MoF update on targeted amendments, 10 May 2026
https://mof.gov.ae/en/news/ministry-of-finance-announces-targeted-amendments-to-einvoicing-system-decisions/

Prepared as an internal readiness aid. Reconfirm regulatory requirements with the official portal and your advisers.